# Target Group Parity Sync Runbook

# Purpose

This runbook documents how to synchronize AWS Application Load Balancer target groups from the prod account/region to the DR account/region and validate parity.

# Scope

Covers target group configuration parity including protocol, port, health checks, and attributes. Does not include target registration or ALB listeners/rules.

# Environment

Source:
- Profile: prod-profile
- Region: us-east-1
- VPC: vpc-07e9b545595333c38

Target:
- Profile: dr-profile
- Region: us-east-2
- VPC: vpc-081d7ae01e6d85d22

# Script

sync_target_groups.py

# Prerequisites

- Python virtual environment
- boto3 installed
- AWS CLI profiles configured (prod-profile, dr-profile)

# Execution (Recommended - Live Mode)

Dry Run:
& ./.venv/bin/python3 ./sync_target_groups.py --source-profile prod-profile --source-region us-east-1 --source-vpc-id vpc-07e9b545595333c38 --target-profile dr-profile --target-region us-east-2 --target-vpc-id vpc-081d7ae01e6d85d22 --dry-run

Real Run:
& ./.venv/bin/python3 ./sync_target_groups.py --source-profile prod-profile --source-region us-east-1 --source-vpc-id vpc-07e9b545595333c38 --target-profile dr-profile --target-region us-east-2 --target-vpc-id vpc-081d7ae01e6d85d22

# Expected Output

In sync: 1
Needs review: 0
All audited target groups are in sync.

# Audit Artifact

tg_sync_report.json

# Status

Target Group parity sync: COMPLETE
Next phase: ALB listeners and rules sync